# Sprint Planning and Velocity Estimation

Sprint: A fixed period in which a team completes a set of tasks.
Epic: A large task broken into smaller user stories.
User Story: A small task that is part of an epic.
Story Point: Represents effort required (Fibonacci: 1,2,3,5).

## Sprint 1

Epic 1: Data Collection
USN1 Gathering Data – 2
USN2 Loading Data – 1

Epic 2: Data Preparation
USN3 Handling Missing Values – 3
USN4 Creating Fields – 3
USN5 Handling Data Inconsistency – 3

Total Story Points Sprint 1 = 12

## Sprint 2

Epic 3: Data Visualization
USN6 Bar Chart – 2
USN7 Pie Chart – 2
USN8 Line Chart – 2
USN9 Map – 4

Epic 4: Dashboard
USN10 Develop Dashboard – 5

Epic 5: Story Insights
USN11 Develop Story – 5

Total Story Points Sprint 2 = 20

## Velocity Calculation

Total Story Points = 12 + 20 = 32
Number of Sprints = 2
Velocity = 32 / 2 = 16 Story Points per Sprint