Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS81285 |
| Project Name | FreelanceFinder – Discovering Opportunities, Unlocking Potential |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 2 | High | All |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 1 | High | All |
| Sprint-1 | Login | USN-3 | As a user, I can login using email & password | 1 | High | All |
| Sprint-1 | Login | USN-4 | As a user, I can logout securely | 1 | High | All |
| Sprint-2 | Projects | USN-5 | As a freelancer, I can view all available projects | 2 | High | All |
| Sprint-2 | Projects | USN-6 | As a freelancer, I can apply for projects | 3 | High | All |
| Sprint-2 | Projects | USN-7 | As a freelancer, I can track my applications | 2 | Medium | All |
| Sprint-3 | Client Projects | USN-8 | As a client, I can post a project | 3 | High | All |
| Sprint-3 | Client Projects | USN-9 | As a client, I can view proposals | 2 | High | All |
| Sprint-3 | Client Projects | USN-10 | As a client, I can accept/reject proposal | 2 | High | All |
| Sprint-4 | Chat | USN-11 | As a user, I can chat in real time | 5 | High | All |
| Sprint-4 | Chat | USN-12 | As a freelancer, I can submit work | 3 | High | All |
| Sprint-4 | Chat | USN-13 | As a client, I can approve submission | 2 | High | All |
| Sprint-5 | Admin Dashboard | USN-14 | As admin, I can view all users | 2 | Medium | All |
| Sprint-5 | Admin Dashboard | USN-15 | As admin, I can view projects | 2 | Medium | All |
| Sprint-5 | Admin Dashboard | USN-16 | As admin, I can monitor activity | 3 | Medium | All |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 15 Feb 2025 | 20 Feb 2025 | 20 | 20 Feb 2025 |
| Sprint-2 | 20 | 6 Days | 21 Feb 2025 | 26 Feb 2025 | 18 | 26 Feb 2025 |
| Sprint-3 | 20 | 6 Days | 27 Feb 2025 | 4 Mar 2025 | 19 | 4 Mar 2025 |
| Sprint-4 | 20 | 6 Days | 5 Mar 2025 | 10 Mar 2025 | 20 | 10 Mar 2025 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Velocity = Total points / sprints

Velocity = 77 / 4 ≈ 19 points per sprint

AV = 20 / 6 ≈ 3.3 points per day

Team completes ~3 story points per day

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation